MyNBCS Recommendations

Hal Henke

13 Dec 2012

# How things are now
## Current core environment
- We are on Rails 2.3.14 and Ruby 1.8.7
- There will be no more work done on either of these branches
- The Ruby/Rails world has moved on to Ruby 1.9 and Rails 3
## Current Status with gems and Third Party code
- We have some old gems and we have some very old plugins.
- Plugins are no longer supported in Rails 3.
- Most have been updated since the apps release and many (but not all) of the plugins have been converted to gems.
## General state of app
- large
- poorly documented
- Not many people who know it well
- Probably a bit too promiscuous with some faddish gems and DSLs
  - Makes it harder to understand and upgrade
# Biggest Upgrade Problems
## What gems/plugins are we actually using?
Its almost impossible to tell which gems/plugins are presently being used by the app without
- an extensive test suite
  - (we dont have this)
- manually inspecting the entire thing
  - time-consuming
## Plug-ins suck for upgrading
- plugins are inherently harder to mange than gems
  - no dependencies or even version info in many cases
## Some plugins are heavily coupled with vital properties of the app such as security
- declarative-authorization, restful-authentication etc
- when things go wrong they may go really wrong
## No way to know the subtle effects of changing 3rd Party Code
- without an extensive test suite
- or just to dive in and do it
## Poor Documentation
Again we arent quite sure how this works
# What we just did
## Upgraded Rails 1.8.7 Enterprise Edition from 2009 to 2012
Bug, performance, security improvements
## Moved from Rails 2.3.4 to Rails 2.3.14
We now have deprecation warnings for a lot of features that arent supported in Rails 3
## Upgraded rake to rake 9.0
Similarly this gives us deprecation warnings for major changes that break after rake 10.0
# What we should do?
## Nothing?
### Pros
- Cheap
- low risk in short term
- At present the app works well enough with some occasional troubling bugs.
- Will probably continue to do reasonably well so with maintenace for the near future
### Cons
- long term dangers
  - the longer we leave any updates the harder it becomes to make the leap.
  - Rails 2.3 to 3 is a step but Rails 4 is coming next year
### At the least…
a few days of bug fixing is recommendable
## "Half-Measure"
### Pros
- less risk
- less "make or break"
### Cons
- its a half-measure
  - benefits may not fully materialize if a future upgrade does not take place
### Make some basic changes
- Use bundler to manage gems and plugins
  - Its a Rails 3 necessity/standard
    - Makes the app amenable to maintenace by rails devs
  - Can be used to "pseudo-convert" plugins to gems
  - Probably gets us halfways to a working Rails 3 upgrade
  - Helps lock in versions and eliminate gem dependecy headaches.
- Get rid of deprecated features
  - The recent upgardes help with this
- If not Bundler - eliminate/upgrade the oldest, most suspicious plugins
  - There are other methods to quickly "upgrade" plugins
## Full Rails 3 upgrade
### Pros
- The usual benefits of being in synch with the outside world
- Managing Rails 3 apps is easier
- Future upgrades less painful
  - the long term viability of the site benefits
### Cons
- Risky in terms of time and cost
- The app is large and not well understood by the current team
### What needs to be done for Rails 3
- Get rid of vendor plugins
  - There are some relatively low-effort ways to do this but its difficult to estimate how long this will take
- Some structural reshuffling
  - Rails 3 has different way of managing javascript, css etc - asset pipeline
# How long
## ?
Very dificult to say but….
## A full Rails 3 upgrade
probably about a month
## Making things a bit more sane
approximately 10-14 days?
## The Minimum
a few days to a week perhaps to patch some bugs
# Final Thoughts
## At the end of the day it depends how badly we/they want to upgrade
- Personally i would probably recommend the "half measure"
  - try to elminate/update the worst 3rd party code without commiting to a full upgrade.